Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 17 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | ShopEZ: E-commerce Application |
| Maximum Marks |  |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration & Login | USN-1 | As a user, I can register by entering my name, email, password and confirm password. | 2 | High |
| Sprint-1 |  | USN-2 | As a user, I can log in with my email and password and receive a JWT token. | 2 | High |
| Sprint-1 |  | USN-3 | As a user, I get a clear error message if I enter an invalid email or wrong password. | 1 | Medium |
| Sprint-2 | Product Browsing & Search | USN-4 | As a user, I can view a list of all available products with image, name and price. | 3 | High |
| Sprint-2 |  | USN-5 | As a user, I can search for products by keyword and view full product details. | 2 | High |
| Sprint-2 |  | USN-6 | As a user, I can view and update my profile information. | 2 | Medium |
| Sprint-3 | Cart & Order Management | USN-7 | As a user, I can add a product to my cart and update its quantity. | 3 | High |
| Sprint-3 |  | USN-8 | As a user, I can remove a product from my cart. | 1 | High |
| Sprint-3 |  | USN-9 | As a user, I can place an order and view my order history. | 3 | High |
| Sprint-4 | Admin Dashboard | USN-10 | As an admin, I can log in securely to a separate admin dashboard. | 2 | High |
| Sprint-4 |  | USN-11 | As an admin, I can add, edit and delete products in the catalog. | 3 | High |
| Sprint-4 |  | USN-12 | As an admin, I can view all products in a manageable list. | 2 | Medium |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date (Planned) | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 6 Days | 01 Jun 2026 | 06 Jun 2026 | 5 | 06 Jun 2026 |
| Sprint-2 | 7 | 6 Days | 08 Jun 2026 | 13 Jun 2026 | 7 | 13 Jun 2026 |
| Sprint-3 | 7 | 6 Days | 15 Jun 2026 | 20 Jun 2026 | 7 | 20 Jun 2026 |
| Sprint-4 | 7 | 6 Days | 22 Jun 2026 | 27 Jun 2026 | 7 | 27 Jun 2026 |

Velocity

With a 6-day sprint duration and total story points of 26 across 4 sprints, the team's average velocity was approximately 6.5 story points per sprint, or roughly 1.08 story points per day.

Burndown Summary

All planned story points were completed on schedule in each of the 4 sprints, with no carry-over work — reflecting steady, on-time delivery from Sprint-1 (registration & login) through Sprint-4 (admin dashboard).